## Slide 1: CSE-299
Presentation on Progress
Week: 03
Presenting by – Group 1
Date: 06.08.2020
Dietary: a Cloud-based
Nutriment & Fitness Assistant(fact-based)
Android App for Bangladeshi Youths.

## Slide 2: Outline
Recapture
Task Distribution
Weekly Goal
Weekly Progress
Next Week Plan
Conclusion
Reference
Q/A Segment

## Slide 3: Recapture
Background Study
New Addition
Tools
Machine Learning with KNN Classifier for “Nutrition Assistant”
Markel value of Android
Similar Apps in Play Store
Scholarly Articles on Food recommendation
Language : Java, Python.
Framework : Android Studio, TensorFlow Lite, DilogFlow.

## Slide 4: Task Distribution
Name | On Progress | Done
Polin | User Interface, Dataset Collection, Nutrition Assistant, User Assistant | -
Rifat | Authentication, Database Connection, Fitness Assistant | -
Iftehad | Fitness Assistant, Database Connection, User Assistant | -

## Slide 5: This Week Goal
Authentication
  - Registration
  - Sign in
  - Sign out
  - Firebase Connection

## Slide 6: Weekly Progress
User can take an Over View of this Application
Only Authenticated User get Cloud Services

## Slide 7: This Week Progress (Continued)
Currently our Main
Activity, UI on progress

## Slide 8: This Week Progress (Continued)

## Slide 9: This Week Progress (Continued)
Add dependencies
Firebase console
Create project
Add package name
Add json file
Authentication perform
Create class
build.gradle(Module:app)
Firebase- auth 19.3.2*
.get instance();
Apply plugin

## Slide 10: This Week Progress (Continued)
Dependencies needed
apply plugin: 'com.google.gms.google-services'
implementation 'com.google.firebase:firebase-auth:19.3.2'
implementation 'com.google.firebase:firebase-analytics:17.2.2'

## Slide 11: This Week Progress (Continued)
Sign in

## Slide 12: This Week Progress (Continued)
Sign Up

## Slide 13: This Week Progress (Continued)
Sign in

## Slide 14: This Week Progress (Continued)
Sign Up

## Slide 15: Next Week Plan
Fitness Assistant
Fitness
Assistant
Regular Life
Busy Life
Guided Yoga
with Time counter

## Slide 16: Conclusion
Authentication is the practice of validating the identity of a registered user attempting to gain access to an application. It also ensures user data security.
Currently, our App is in a Test mode with Basic Authentication. We will upgrade App’s Authentication rules for ensuring better security.

## Slide 18: Reference
"Remember And Authenticate Users | Android Developers". Android Developers, 2020, https://developer.android.com/training/id-auth

## Slide 19
Any
Questions
or
Suggestions